INDIVIDUAL PLANNING AND PROGRESS REPORT

Acme ANS

DELIVERABLE 2

DESING AND TESTING 2

2024-2025

|  |  |
| --- | --- |
| Date | Version |
| 03/13/2025 | V1.0 |

|  |  |
| --- | --- |
| Group: C1.053 | |
| Members | Email |
| Sánchez Márquez, Julia | [julsanmar2@alum.us.es](mailto:javgarrod5@alum.us.es) |
| García Rodríguez, Javier | [javgarrod5@alum.us.es](mailto:javgarrod5@alum.us.es) |
| González Ortiz, Miguel | [miggonort1@alum.us.es](mailto:miggonort1@alum.us.es) |
| Palomo García, Miguel | [migpalgar1@alum.us.es](mailto:migpalgar1@alum.us.es) |
| Periáñez Franco, Luis Javier | [luiperfra1@alum.us.es](mailto:luiperfra1@alum.us.es) |

GitHub repository: <https://github.com/miggonort1/Acme-ANS-D02>

TABLE OF CONTENTS

[Executive Summary 2](#_Toc1245454525)

[Revision Table 3](#_Toc435147360)

[Introduction 3](#_Toc941691026)

[Contents 3](#_Toc8290930)

[ Planning and Progress 4](#_Toc269679100)

[ Task Listing 4](#_Toc189864538)

[ Task Screenshots 4](#_Toc1001089195)

[ Budget Task 5](#_Toc527495735)

[Conclusion 5](#_Toc2062682829)

[Bibliography 5](#_Toc527976906)

# Executive Summary

This report highlights the successful completion of all mandatory requirements within the established timeframe. Diligent efforts have been made to carry out each mandatory task quickly and effectively. Special attention has been paid to time and resource management to ensure that no mandatory requirement has been overlooked or carried out unsatisfactorily.

# Revision Table

|  |  |  |
| --- | --- | --- |
| Revision Number | Date | Description |
| v1r0 | 0/13/2025 | First revision with some mistakes |
|  |  |  |
|  |  |  |

# Introduction

This planning document aims to present and explain task assignments, their progress, and the time and value allocated and planned for them. To achieve this, a table will be created with tasks, their assignment, and expected time, which will be compared with another table showing the actual time invested and the corresponding cost in euros according to the role.

# Contents

## Planning and Progress

### Task Listing

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Id** | **Title** | **Description** | **Assignee/s and Role/s** | **Planned Time** | **Actual Time** |
| #1 | Task S2.003 | Creation of the Customers role | Luis Periáñez – Operator | 60 minutes | 60minutes |
| #2 | Task S2.004 | Creation of the Booking entity | Luis Periáñez – Operator | 60 minutes | 80 minutes |
| #3 | Task S2.005 | Creation of the Passenger entity | Luis Periáñez – Operator | 60 minutes | 80 minutes |
| #12 | Task S2.Import | Project import | Luis Periáñez – Operator | 10 minutes | 10 minutes |
| #27 | Task G.005 | Creation of the Airline entity | Luis Periáñez – Operator | 60 minutes | 60 minutes |
| #82 | Task S2.008 | Produce a UML | Luis Periáñez – Operator | 10 minutes | 10 minutes |
| #15 | Task S2.006 | Customer testing | Luis Periáñez – Operator | 30 minutes | 40 minutes |
| - | Planning and Progress  Report | Creating individual Planning Report | Luis Periáñez – Operator | 30 minutes | 30 minutes |
| - | Analysis Report | Creating Individual Analysis Report | Luis Periáñez – Operator | 10 minutes | 10 minutes |

### Task Screenshots

Group:

Interfaz de usuario gráfica, Texto, Aplicación

El contenido generado por IA puede ser incorrecto.

Captura de pantalla de un videojuego

El contenido generado por IA puede ser incorrecto.

Interfaz de usuario gráfica, Texto, Aplicación

El contenido generado por IA puede ser incorrecto.

Individual:

Interfaz de usuario gráfica, Texto

El contenido generado por IA puede ser incorrecto.

Captura de pantalla de un videojuego

El contenido generado por IA puede ser incorrecto.

Interfaz de usuario gráfica, Texto

El contenido generado por IA puede ser incorrecto.

### Budget Task

|  |  |
| --- | --- |
| Total estimated cost | Real cost |
| 110,00 euros | 126,67 |

# Conclusion

Everything went as expected.

# Bibliography

Intentionally blank