INDIVIDUAL PLANNING AND PROGRESS REPORT

Acme ANS

DELIVERABLE 3

DESING AND TESTING 2

2024-2025

|  |  |
| --- | --- |
| Date | Version |
| 04/03/2025 | V1.0 |

|  |  |
| --- | --- |
| Group: C1.053 | |
| Members | Email |
| Sánchez Márquez, Julia | [julsanmar2@alum.us.es](mailto:javgarrod5@alum.us.es) |
| García Rodríguez, Javier | [javgarrod5@alum.us.es](mailto:javgarrod5@alum.us.es) |
| González Ortiz, Miguel | [miggonort1@alum.us.es](mailto:miggonort1@alum.us.es) |
| Palomo García, Miguel | [migpalgar1@alum.us.es](mailto:migpalgar1@alum.us.es) |
| Periáñez Franco, Luis Javier | [luiperfra1@alum.us.es](mailto:luiperfra1@alum.us.es) |

GitHub repository: <https://github.com/miggonort1/Acme-ANS-D03>

TABLE OF CONTENTS

[Executive Summary 2](#_Toc1245454525)

[Revision Table 3](#_Toc435147360)

[Introduction 3](#_Toc941691026)

[Contents 3](#_Toc8290930)

[ Planning and Progress 4](#_Toc269679100)

[ Task Listing 4](#_Toc189864538)

[ Task Screenshots 4](#_Toc1001089195)

[ Budget Task 5](#_Toc527495735)

[Conclusion 5](#_Toc2062682829)

[Bibliography 5](#_Toc527976906)

# Executive Summary

This report highlights the successful completion of all mandatory requirements within the established timeframe. Diligent efforts have been made to carry out each mandatory task quickly and effectively. Special attention has been paid to time and resource management to ensure that no mandatory requirement has been overlooked or carried out unsatisfactorily.

# Revision Table

|  |  |  |
| --- | --- | --- |
| Revision Number | Date | Description |
| v1r0 | 04/03/2025 | First revision with some mistakes |
|  |  |  |
|  |  |  |

# Introduction

This planning document aims to present and explain task assignments, their progress, and the time and value allocated and planned for them. To achieve this, a table will be created with tasks, their assignment, and expected time, which will be compared with another table showing the actual time invested and the corresponding cost in euros according to the role.

# Contents

## Planning and Progress

### Task Listing

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Id** | **Title** | **Description** | **Assignee/s and Role/s** | **Planned Time** | **Actual Time** |
| #43 | Task S2.008 | Operations by customers on bookings. | Luis Periáñez – Operator | 90 minutes | 120 minutes |
| #44 | Task S2.009 | Operations by customers on passengers. | Luis Periáñez – Operator | 90 minutes | 120 minutes |
| #45 | Task S2.031 | Lessons and Effort. | Luis Periáñez – Operator | 20 minutes | 20 minutes |
| #61 | Task S2.031 | Analysis report | Luis Periáñez – Operator | 20 minutes | 20 minutes |
| #62 | Task S2.000 | Lessons and Effort. | Luis Periáñez – Operator | 10 minutes | 10 minutes |
| #4 | G- Task 002 | Operations by admin on aiports | Luis Periáñez – Operator | 90 minutes | 120 minutes |

### Task Screenshots

Individual:

Captura de pantalla de computadora

El contenido generado por IA puede ser incorrecto. Captura de pantalla de computadora

El contenido generado por IA puede ser incorrecto. Captura de pantalla de computadora

El contenido generado por IA puede ser incorrecto.

### Budget Task

|  |  |
| --- | --- |
| Total estimated cost | Real cost |
| 106.67€ | 136.67€ |

# Conclusion

Not all tasks could be completed as originally planned, but the mandatory ones have been completed, except for the supplementary ones.

# Bibliography

Intentionally blank