INDIVIDUAL PLANNING AND PROGRESS REPORT

Acme ANS

DELIVERABLE 4

DESING AND TESTING 2

2024-2025

|  |  |
| --- | --- |
| Date | Version |
| 05/26/2025 | V1.0 |

|  |  |
| --- | --- |
| Group: C1.053 | |
| Members | Email |
| Sánchez Márquez, Julia | [julsanmar2@alum.us.es](mailto:javgarrod5@alum.us.es) |
| García Rodríguez, Javier | [javgarrod5@alum.us.es](mailto:javgarrod5@alum.us.es) |
| González Ortiz, Miguel | [miggonort1@alum.us.es](mailto:miggonort1@alum.us.es) |
| Palomo García, Miguel | [migpalgar1@alum.us.es](mailto:migpalgar1@alum.us.es) |
| Periáñez Franco, Luis Javier | [luiperfra1@alum.us.es](mailto:luiperfra1@alum.us.es) |

GitHub repository: <https://github.com/miggonort1/Acme-ANS-D04>

TABLE OF CONTENTS

[Executive Summary 2](#_Toc1245454525)

[Revision Table 3](#_Toc435147360)

[Introduction 3](#_Toc941691026)

[Contents 3](#_Toc8290930)

[ Planning and Progress 4](#_Toc269679100)

[ Task Listing 4](#_Toc189864538)

[ Task Screenshots 4](#_Toc1001089195)

[ Budget Task 5](#_Toc527495735)

[Conclusion 5](#_Toc2062682829)

[Bibliography 5](#_Toc527976906)

# Executive Summary

I have completed all the testing tasks for my entities, including setting up indexes and fixing some issues from D03, which has slowed me down significantly. On top of that, I also had to spend time working on tasks for the group project.

# Revision Table

|  |  |  |
| --- | --- | --- |
| Revision Number | Date | Description |
| v1r0 | 05/26/2025 | First revision with some mistakes |
|  |  |  |
|  |  |  |

# Introduction

This planning document aims to present and explain task assignments, their progress, and the time and value allocated and planned for them. To achieve this, a table will be created with tasks, their assignment, and expected time, which will be compared with another table showing the actual time invested and the corresponding cost in euros according to the role.

# Contents

## Planning and Progress

### Task Listing

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Id** | **Title** | **Description** | **Assignee/s and Role/s** | **Planned Time** | **Actual Time** |
| #19 | Task S2.004 | Produce a test suite | Luis Periáñez – Operator | 200 minutes | 500 minutes |
| #17 | Task S2.003 | Fix issues from deliverable 03 | Luis Periáñez – Operator | 120 minutes | 300 minutes |
| #22 | Task S2.005 | Link to dashboard in GitHub | Luis Periáñez – Operator | 1 minutes | 1 minutes |
| #18 | Task S2.002 | Import the Project | Luis Periáñez – Operator | 10 minutes | 10 minutes |
| #15 | Task S2.000 | Lessons | Luis Periáñez – Operator | 10 minutes | 10 minutes |
| #16 | S2- Task 001 | Planificacion | Luis Periáñez – Operator | 30 minutes | 30 minutes |
| #40 | G - Task 016 | Airport indexes | Luis Periáñez – Operator | 90 minutes | 90 minutes |
| #21 | S2 - Task 003 | Create indices for my entities | Luis Periáñez – Operator | 90 minutes | 120 minutes |
| #38 | G - Task 001 | Fix issues from d03 Airport | Luis Periáñez – Operator | 90 minutes | 120 minutes |
| #41 | G - Task 016 | Airline indexes | Luis Periáñez – Operator | 90 minutes | 120 minutes |
| #93 | G- Task 14 | any principals on services | Luis Periáñez – Operator | 90 minutes | 120 minutes |
| #42 | G - Task 017 | Airport testing | Luis Periáñez – Operator | 90 minutes | 120 minutes |

### Task Screenshots

Interfaz de usuario gráfica

El contenido generado por IA puede ser incorrecto.

Captura de pantalla de computadora

El contenido generado por IA puede ser incorrecto.

Interfaz de usuario gráfica, Texto, Aplicación

El contenido generado por IA puede ser incorrecto.

### Budget Task

|  |  |
| --- | --- |
| Total estimated cost | Real cost |
| 333.67 euros | 553.67 euros |

# Conclusion

It has been complex and time-consuming, but all the planned tasks have been successfully completed.

# Bibliography

Intentionally blank