INDIVIDUAL PLANNING AND PROGRESS REPORT

Acme ANS

DELIVERABLE 1

DESING AND TESTING 2

2024-2025

|  |  |
| --- | --- |
| Date | Version |
| 02/18/2025 | V1.0 |

|  |  |
| --- | --- |
| Group: C1.053 | |
| Members | Email |
| Sánchez Márquez, Julia | [julsanmar2@alum.us.es](mailto:javgarrod5@alum.us.es) |
| García Rodríguez, Javier | [javgarrod5@alum.us.es](mailto:javgarrod5@alum.us.es) |
| González Ortiz, Miguel | [miggonort1@alum.us.es](mailto:miggonort1@alum.us.es) |
| Palomo García, Miguel | [migpalgar1@alum.us.es](mailto:migpalgar1@alum.us.es) |
| Periáñez Franco, Luis Javier | [luiperfra1@alum.us.es](mailto:luiperfra1@alum.us.es) |

GitHub repository: <https://github.com/miggonort1/Acme-ANS-D01>

TABLE OF CONTENTS

[Executive Summary 2](#_Toc1245454525)

[Revision Table 3](#_Toc435147360)

[Introduction 3](#_Toc941691026)

[Contents 3](#_Toc8290930)

[ Planning and Progress 4](#_Toc269679100)

[ Task Listing 4](#_Toc189864538)

[ Task Screenshots 4](#_Toc1001089195)

[ Budget Task 5](#_Toc527495735)

[Conclusion 5](#_Toc2062682829)

[Bibliography 5](#_Toc527976906)

# Executive Summary

This report highlights the successful completion of all mandatory requirements within the established timeframe. Diligent efforts have been made to carry out each mandatory task quickly and effectively. Special attention has been paid to time and resource management to ensure that no mandatory requirement has been overlooked or carried out unsatisfactorily.

# Revision Table

|  |  |  |
| --- | --- | --- |
| Revision Number | Date | Description |
| v1r0 | 02/18/2025 | First revision with some mistakes |
|  |  |  |
|  |  |  |

# Introduction

This planning document aims to present and explain task assignments, their progress, and the time and value allocated and planned for them. To achieve this, a table will be created with tasks, their assignment, and expected time, which will be compared with another table showing the actual time invested and the corresponding cost in euros according to the role.

# Contents

## Planning and Progress

### Task Listing

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Id | Title | Description | Assignee/s and Role/s | Planned Time | Actual Time |
| #17 | Task 001: Make plans for deliverable D01 | Manager make plans for deriverable D01 | Miggonort1 - Manager | 40 minutes | 30 minutes |
| #26 | Task 002: Initialize the repository | Manager task | Miggonort1 - Manager | 15 minutes | 15 minutes |
| #38 | Task 003: Customize the starter | Customize the starter project | Miggonort1 - Manager | 30 minutes | 45 minutes |
| #31 | Task 001: Customise development environment | First task for Student 4 | Miggonort1 - Developer | 30 minutes | 30 minutes |
| #6 | Task 002: Modify the anonymous menu | Mandatory requirement managerial | Miggonort1 –Developer | 10 minutes | 10 minutes |
| #41 | Task 002/T1: Testing informal for first requirement of D01 | Informal testing | Miggonort1-Tester | 10 minutes | 5 minutes |
| #42 | Task 002/T2: Formal testing for first requirement of D01 | Formal testing | Miggonort1 - Tester | 10 minutes | 10 minutes |
| #39 | Task 003: Make planning and progress report | Creating individual Planning Report | Miggonort1 - Manager | 30 minutes | 30 minutes |
| #40 | Task 004: Make analysis report | Creating Individual Analysis Report | Miggonort1 - Manager | 10 minutes | 10 minutes |

### Task Screenshots

|  |  |  |
| --- | --- | --- |
|  |  |  |

### Budget Task

|  |  |
| --- | --- |
| Total estimated cost | Real cost |
| 92,50€ | 92,50€ |

# Conclusion

Everything went as expected.

# Bibliography

Intentionally blank